Work Breakdown Structure for Web Publishing

**Prepared by:** Mohammed Makram Mahrous **Date: 18/1/2023.**

1. Requirements Document
   1. Collect Requirements.
   2. Analysis and filter
   3. Report Needs.
   4. Report final Requirements.
2. Design Document
   1. DFD
   2. Use Case Diagram
   3. State Diagram
   4. Object Diagram
   5. Architecture Design
3. Implementation and Development
   1. Front End
      1. Register Page
      2. Login Page
      3. Dashboard Page
      4. Publish Page
      5. Read Page
      6. Review Page
      7. Administrative Page
      8. Payment Page
   2. Backend
      1. write PHP code.
      2. Write SQL Code
      3. Authentication
4. Testing and Deployment
   1. Unit Tests
   2. Integration Tests
   3. System Tests
   4. Security test
   5. Deployment